Project Planning Phase

Project Planning Template

| Date | 9 September 2026 |
| --- | --- |
| Student Name | Burada Laxmi Sai Priyanka |
| Project Name | Licensed Software Installation Request Management |
| Maximum Marks |  |

Product Backlog, Sprint Schedule and Estimation

| Sprint | Functional Requirement (Epic) | User Story / Task | Story Points | Priority | Student Name |
| --- | --- | --- | --- | --- | --- |
| Sprint- 1 | Foundation | Create ServiceNow application structure, request records, required fields, and basic configuration. | 5 | High | Laxmi Sai Priyanka |
| Sprint- 2 | Catalog & Form | Create Licensed Software Installation Request catalog item, variables, and request form configuration. | 6 | High | Laxmi Sai Priyanka |
| Sprint- 3 | UI/UX | Configure a user-friendly catalog form, variable layout, labels, and portal presentation for requesters. | 5 | High | Laxmi Sai Priyanka |
| Sprint- 4 | Automation | Configure approval flow, Workflow Studio automation, software team assignment, and fulfillment tasks. | 6 | High | Laxmi Sai Priyanka |
| Sprint- 5 | Validation | Perform functional testing, approval/notification validation, SLA checks, and security/access verification. | 4 | High | Laxmi Sai Priyanka |
| Sprint- 6 | Deployment & Docs | Prepare update set/deployment evidence, final documentation, screenshots, results, and presentation material. | 2 | High | Laxmi Sai Priyanka |

Sprint Schedule

Project Tracker

| Work Item | Status | Validation |
| --- | --- | --- |
| ServiceNow Application / Foundation | Completed | Application structure and core request configuration prepared. |
| Licensed Software Request Catalog | Completed | Catalog item created with required request details. |
| Catalog Variables | Completed | Software, requester, priority, justification, and related variables configured. |
| User-Friendly Catalog Form | Completed | Form layout and variable presentation validated for requesters. |
| Approval Process | Completed | Approval condition and approver routing configured. |
| Workflow Studio Automation | Completed | Request flow configured for approval, task creation, and fulfillment. |
| Software Installation Task | Completed | Fulfillment task assigned to the software support team. |
| Notifications | Completed | Approval and task/request notifications configured. |
| SLA / Service Configuration | Completed | Priority-based service/SLA configuration validated. |
| Testing & Security | Completed | Functional workflow, access, notification, and validation checks completed. |
| Deployment & Documentation | Completed | Update-set/deployment evidence and final project documentation prepared. |